Weekly Status Report of

Patrick Heintz

for the Last Week Ending

2015, April 30

### Activities Planned for Last Week

* Complete SRS
* Talk about the design documentation
* Continue to work on learning Unity

### Activities Accomplished Last Week

* SRS completed
* Progress with Unity
* Pre-planning for our design doc

### Activities Planned for Next Week

* Continue to learn C# and Unity
* Talk to group about design specifics and use cases
* Start work on SDS to be completed May 14th 2015

### New Issues

* Art direction, concept, sound effects, and music

### Old Issues

* Resolved