Weekly Status Report of

Patrick Heintz

for the Last Week Ending

2015, May 14

### Activities Planned for Last Week

* Complete SDS
* Meet with group to distribute work load
* Work on game SFX and Music
* Set up SVN

### Activities Accomplished Last Week

* SDS Completed
* Met with group, assigned to Sound / Music for next set of tasks
* Tortoise SVN set up and working, design files committed

### Activities Planned for Next Week

* Compose title music / level music, space themed
* Work out sound effects for jumping, shooting, walking

### New Issues

* N/A

### Old Issues

* Resolved